**Project Planning Phase**

**Sprint Delivery Plan**

|  |  |
| --- | --- |
| Date | 29 October 2022 |
| Team ID | PNT2022TMID23159 |
| Project Name | PREDICTING THE ENERGY OUTPUT OF WIND TURBINE BASED ON WEATHER CONDITION |
| Maximum Marks | 8 Marks |

**Sprint Schedule:**

| **Sprint** | **Functional Requirement (Epic)** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | As a team leader, I can enrolled for the project by giving my email , password and within that I enter my team members name and their email . | 2 | High | Nandhini .P |
| Sprint-1 |  | As a Team Leader, I will receive confirmation email once , I have enrolled for the project with team id and along with team members name. | 2 | High | Nandhini .P |
| Sprint-2 | Login | As a team member, I can login to the IBM portal by entering email & password . | 1 | Medium | Joyline christy .J |
| Sprint-2 |  | As a team member, I can login to the IBM portal by entering email & password . | 1 | Medium | Shiyamala .K |
| Sprint-2 |  | As a team member, I can login to the IBM portal by entering email & password . | 1 | Medium | Soundarya G |

**Project Tracker, Velocity & Burndown Chart:**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 22 Oct 2022 | 27 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 30 | 30 Oct 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 49 | 6 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 50 | 7 Nov 2022 |

**Velocity:**



**Burndown Chart:**

